HRIS MASTER TEST PLAN

HRIS / ABC Systems Group

| Document control | Value |
| --- | --- |
| Project / Release | [HRIS project / v.1 |
| Document owner | Juliana Amparo Cabrera |
| Version | 1.1 |
| Status | Active — In Progress |
| Prepared date | 28 October 2026 |
| Target test window | 14 July 2026 – December 2026 (ongoing) |

Purpose Define the end-to-end quality approach for the internal HRIS across the employee lifecycle, using risk-based manual testing and maintainable Playwright regression coverage aligned to ISTQB practices and the IEEE 829 test-plan structure.

## Approval

| Role | Name | Decision / Date |
| --- | --- | --- |
| Business owner |  | [Approve / Reject] [Date] |
| Product / Project manager |  | [Approve / Reject] [Date] |
| QA | Juliana Amparo Cabrera | [Approve / Reject] [Date] |
| Technical lead |  | [Approve / Reject] [Date] |

# Table of Contents

## Document Revision History

| Version | Date | Author | Summary of change |
| --- | --- | --- | --- |
| 0.1 | 7/13/2026 | Juliana Amparo Cabrera | Initial draft |
| 1.1 | 28 October 2026 | Juliana Amparo Cabrera | Updated with current implementation state, actual module coverage, tool inventory, open defect status, and automation results as of October 2026 |

## Reference Documents

| Reference | Location / Identifier |
| --- | --- |
| Application under test | https://hris.xxx.com |
| Business requirements | feedback-hub defect tracker (internal) |
| Solution and interface design | docs/qa/SYSTEM_MAP.md (route mapping) |
| Security and privacy requirements | docs/qa/ROLE_MATRIX.md + AGENTS.md |
| Release plan | Ongoing ; QA branch: qa/authentication-pipeline |

# 1. Plan Overview

## 1.1 Introduction and document basis

This master test plan is a fillable working document for ABC System Group's internal Human Resource Information System (HRIS). Its organization follows the intent of the IEEE 829 test-plan content model; test items, features, approach, pass/fail criteria, suspension/resumption, deliverables, tasks, environment, responsibilities, staffing, schedule, risks, and approvals; and applies ISTQB-aligned test processes and terminology. Replace every bracketed placeholder before baseline approval.

## 1.2 Objectives

This plan establishes the test scope, approach, people, environments, data, controls, and completion criteria for the release. It combines human-led validation of business workflows and usability with automated checks for fast, repeatable feedback.

## 1.3 Quality objectives

Verify that approved business and system requirements are implemented correctly.

Protect payroll, employee, organizational, time, leave, benefits, and security data from loss, corruption, or unauthorized access.

Validate critical integrations and end-to-end workflows across supported roles and channels.

Provide release stakeholders with objective evidence of residual risk and readiness.

Create sustainable automated coverage for stable, repeatable, high-value regression paths.

## 1.4 Test principles

| Principle | Application |
| --- | --- |
| Risk first | Test depth and execution order reflect business impact, change complexity, and likelihood of failure. |
| Traceable | Every in-scope requirement maps to one or more test conditions and results. |
| Production-like | Environments, roles, configurations, and data reflect real usage without exposing live personal data. |
| Shift left | QA reviews requirements, acceptance criteria, interfaces, and designs before build completion. |
| Evidence based | Release decisions use results, defect severity, coverage, and known-risk data. |

# 2. Scope

## 2.1 In scope

New and changed functional requirements, acceptance criteria, configuration, and workflows.

Role-based access, authentication, authorization, audit logging, and sensitive-data handling.

Interfaces to payroll, finance, identity, timekeeping, benefits, recruitment, reporting, notifications, and approved third parties.

Supported web browsers, responsive layouts, and mobile applications where applicable.

Regression of critical HRIS journeys affected directly or indirectly by the change.

Operational readiness checks, including monitoring, batch jobs, error handling, rollback, and support handoff.

## 2.2 Out of scope

Features or systems explicitly excluded from the approved release scope.

Third-party internal logic that cannot be controlled or observed; only contractual interfaces and outcomes are validated.

Production load or destructive security testing unless separately authorized and planned.

Unsupported devices, browsers, operating systems, and legacy integrations.

Scope control Any scope change must be impact-assessed by QA and approved by the project manager and business owner. The plan, estimates, traceability, and exit criteria must be updated.

## 2.3 Employee lifecycle module scope

| Module | Core test conditions | System-specific items to confirm |
| --- | --- | --- |
| Employee profiles | Create/read/update, effective dating, history, validation, attachments, employment changes, concurrent edits, search/filter/export | [Mandatory fields, identifiers, custom fields, retention] |
| Leave | Eligibility, entitlement/accrual, balance, request, approval, cancellation, overlap, holiday/calendar rules, payroll/time effects | [Leave types, formulae, cutoffs, approval levels] |
| Attendance | Schedules, clock/import, lateness, undertime, overtime, exceptions, corrections, approval, period lock and downstream totals | [Device/timekeeping source, rounding rules, shifts] |
| Payroll | Inputs, earnings/deductions, statutory/company rules, retroactivity, cutoff, calculation, validation, approval, payslip and reconciliation | [Payroll engine/interface, currencies, pay groups, tolerances] |
| Performance | Cycle setup, goals, review forms, rating rules, calibration, acknowledgements, visibility, reopen/close and reporting | [Rating scale, workflow, anonymity, cycle dates] |
| Employee/manager self-service | Personal updates, requests, approvals, delegation, notifications, document access, responsive behavior and role boundaries | [ESS/MSS functions, approval routing, supported devices] |
| Administration & access | User lifecycle, RBAC, least privilege, segregation of duties, impersonation/delegation, session, audit and privileged actions | [Identity provider, role catalogue, MFA/session policy] |
| Reporting | Operational/statutory reports, effective-dated results, filters, totals, security trimming, export, scheduling and large datasets | [Report catalogue, recipients, formats, retention] |

The following HRIS modules are in scope for this test cycle, with automation coverage implemented and actively maintained:

Authentication & Session: Login (multi-role), logout, session timeout, first-login policy and privacy acknowledgement, account lockout.

Administration: User management (create, update, RBAC), All Employees directory, Audit Logs, Company Settings, Departments, Positions, Pay Periods, Cutoff Settings, Manage Shifts, Manage Holidays, Manage Leave Types, Attendance (daily status, records, full report, timesheet import/export), Leave approvals, Overtime approvals, Correction approvals, Expense management (pending approvals, approval history, claim creation, reimbursements), Performance (team reviews, review cycles), RBAC (roles, permissions, assignments, audit trail, export/import, backup management), Dashboard.

Employee Self-Service: Employee dashboard, My Attendance, My Overtime Requests, Shift Change Requests, My Correction Requests, My Leave Requests, Apply for Leave, My Leave Balance, Expense Claims (index, view, submit), My Reviews, Profile Settings, Notifications, Compliance acknowledgement.

Compliance: Compliance Policies library, DSAR (create, view, my requests, admin queue), ISMS Document Library.

Cross-Role: Leave balance reconciliation, correction approval flows, budget approval threshold testing.

Recruitment, onboarding, payroll engine, benefits administration, learning management, expense management (beyond claim filing), workforce planning, native mobile apps, and local statutory certification are out of scope for this cycle unless added via approved change control.

## 2.4 Explicit exclusions pending confirmation

The following remain out of scope unless added through approved change control: benefits administration, learning management, expense management, workforce planning, native mobile apps, local statutory certification, and third-party components beyond observable interfaces.

# 3. Test Items and Coverage

| Area | Representative coverage | Priority |
| --- | --- | --- |
| Employee master data | Create/update employee, effective dating, validation, history, attachments, termination and rehire | Critical |
| Organization & positions | Org structures, positions, reporting lines, transfers, approvals | High |
| Time & attendance | Clocking/imports, schedules, overtime, exceptions, approvals, cutoffs | Critical |
| Leave | Eligibility, balances, accruals, requests, approvals, cancellation, calendar impact | High |
| Payroll interfaces | Input/output files, totals, cutoffs, retries, reconciliation, error handling | Critical |
| Benefits / deductions | Eligibility, enrollment, life events, effective dates, downstream outputs | High |
| Security & privacy | Roles, least privilege, segregation of duties, masking, audit trail, session controls | Critical |
| Reporting & analytics | Filters, totals, effective-dated data, access restrictions, exports | High |
| Notifications | Templates, recipients, triggers, localization, links, failure/retry behavior | Medium |
| Integrations / batch | Contracts, mapping, schedules, idempotency, partial failure, recovery | Critical |

## 3.1 Test levels and types

| Test type | Primary intent | Execution |
| --- | --- | --- |
| Smoke / build verification | Confirm deployment health and critical service availability | Automated + manual |
| Functional | Verify rules, validations, calculations, status changes, and outputs | Manual + automated |
| End-to-end | Validate complete business journeys across systems and roles | Primarily manual; selective automation |
| Regression | Detect unintended impact to stable critical functionality | Primarily automated; targeted manual |
| Security / access | Validate roles, permissions, negative access, auditability, and session behavior | Manual + automated scanning |
| Usability & accessibility | Assess clarity, keyboard support, focus, labels, contrast, and error recovery | Manual + automated checks |
| Compatibility | Validate supported browser (Chrome) | Manual + automated checks |
| Performance / reliability | Assess response, throughput, stability, recovery, and batch windows | Specialized automation |
| UAT support | Enable business validation of fitness for purpose | Business-led, QA-supported |

# 4. Risk-Based Test Model

QA will score each feature or change using business impact and failure likelihood. The risk score determines the minimum test depth and execution priority.

| Impact ↓ / Likelihood → | Low | Medium | High |
| --- | --- | --- | --- |
| High | High | Critical | Critical |
| Medium | Medium | High | Critical |
| Low | Low | Medium | High |

| Risk tier | Minimum coverage |
| --- | --- |
| Critical | Positive, negative, boundary, permission, integration, recovery, audit, regression, and data-reconciliation tests; automate stable critical checks. |
| High | Core functional, negative, boundary, role, integration, and targeted regression tests. |
| Medium | Representative functional and regression tests, with key negative scenarios. |
| Low | Focused happy-path validation or exploratory sampling, as agreed. |

# 5. Manual Testing Strategy

Manual testing provides the judgment, exploration, and business-context validation needed for complex HR workflows, new functionality, visual behavior, and scenarios where automation is not yet economical.

## 5.1 Test design techniques

Requirements and acceptance-criteria analysis, supported by a requirements traceability matrix (RTM).

Equivalence partitioning and boundary-value analysis for dates, amounts, limits, lengths, and thresholds.

Decision tables for eligibility, approvals, deductions, accruals, and multi-condition rules.

State-transition testing for employee lifecycle, requests, workflows, and batch statuses.

Role/permission matrices to verify positive and negative access for each persona.

Pairwise coverage where combinations of configurations, browsers, data, or roles are large.

Scenario-based and exploratory testing for real-world workflows, interruptions, concurrency, and error recovery.

## 5.2 Manual execution workflow

Review requirements, designs, interfaces, risks, and acceptance criteria; record questions and test conditions.

Create or update test cases with preconditions, test data, steps, expected results, priority, and requirement links.

Peer-review critical and high-risk tests before execution.

Prepare approved synthetic or masked data and verify environment readiness.

Run smoke tests, then execute by risk and dependency order; retain evidence for critical paths and failures.

Log defects with reproducible steps, environment/build, actual versus expected result, evidence, severity, and affected requirement.

Retest fixes and execute impact-based regression; update traceability and daily status.

Summarize results, open risks, deviations, and recommendation at test completion.

## 5.3 Manual test case standard

| Required field | Expectation |
| --- | --- |
| ID / title | Unique, searchable, and action-oriented |
| Objective / requirement | States what is proven and links to the source requirement |
| Preconditions | Role, configuration, environment, dependency, and starting state |
| Test data | Synthetic/masked identifiers and values; no uncontrolled production PII |
| Steps | Unambiguous actions at an appropriate level of detail |
| Expected result | Observable system, data, integration, notification, and audit outcomes |
| Priority / risk | Aligned with the risk model and execution order |
| Evidence | Screenshots, logs, files, API responses, queries, or reconciliation results as applicable |

## 5.4 Exploratory testing

Time-boxed sessions will use charters focused on high-risk workflows, newly changed behavior, complex data, unusual sequences, and error recovery. Each session records the charter, coverage notes, data used, issues found, questions, and follow-up tests.

# 6. Automation Testing Strategy

Automation will provide rapid feedback and repeatable regression coverage. It complements—not replaces—manual investigation and business validation.

## 6.1 Automation candidates

Stable, high-risk business rules and critical user journeys executed each release.

Data-quality and reconciliation checks with deterministic expected outcomes.

Smoke tests required after each deployment.

Cross-browser checks for stable core flows.

High-volume combinations that are impractical to repeat manually.

## 6.2 Do not automate by default

Frequently changing features or prototypes before behavior stabilizes.

One-time checks, subjective usability reviews, visual nuance, and exploratory investigation.

Scenarios whose setup, instability, or maintenance cost exceeds their risk-reduction value.

Controls that would require insecure storage or use of production credentials or personal data.

## 6.3 Automation layers

| Layer | Coverage target | Pipeline use |
| --- | --- | --- |
| Unit / component | Business rules, transformations, validators, calculation logic | Every commit; owned primarily by development |
| UI smoke | Login, navigation, critical page health, core transaction availability | Post-deployment gate |
| UI regression | A small set of stable, business-critical journeys | Scheduled and release candidate |
| Data / batch | Reconciliation, file/schema validation, counts, totals, duplicates, retries | After batch, migration, and release runs |

## 6.4 Playwright implementation approach

Playwright will be the approved free/open-source framework for browser-based and API-assisted regression automation. The implementation will use TypeScript, the Playwright test runner.

| Design area | Playwright working standard |
| --- | --- |
| Project structure | Framework: @cucumber/cucumber + Playwright TypeScript (Cucumber profiles in cucumber.js; NOT playwright-bdd or bare Playwright test runner). Separate tests by module and test type; centralize fixtures, page/component objects, API clients, data builders, and environment configuration. |
| Selectors | Prefer accessible role/name and stable test IDs agreed with development; avoid CSS/XPath tied to visual layout. |
| Authentication | Use dedicated non-person accounts and storage state only where approved; create separate role fixtures and never embed secrets. |
| Test data | Generate synthetic records through approved APIs/database utilities where possible; uniquely identify and clean up records; no production PII. |
| Isolation | Each test creates or reserves its own state and can run independently, repeatedly, and in parallel where the application permits. |
| Waits and assertions | Use Playwright auto-waiting and web-first assertions; prohibit arbitrary fixed waits except documented technical exceptions. |
| Diagnostics | Retain trace on first retry, screenshot on failure, video where useful, console/network evidence, and relevant synthetic record IDs. |
| Projects | Chromium only (Google Chrome). Firefox and WebKit are out of scope for this cycle. |
| Tags and traceability | Tag smoke, regression, module, risk, and requirement IDs; enable pipeline selection without duplicating tests. |
| Execution gates | Run critical smoke after deployment; run affected API/UI tests on merge; run broader regression nightly and on release candidates. |

## 6.5 Proposed Playwright regression backlog

| Priority | Candidate flow | Implementation status |
| --- | --- | --- |
| P0 | Login and role-based landing for Employee, Manager, HR Admin, Admin roles | IMPLEMENTED — TC-AUTH-001–088 (74 scenarios, 41/41 PASS 2026-10-21) |
| P0 | Create/update employee profile, effective dating, RBAC assignment | IMPLEMENTED — TC-USR-001–094, TC-EMP-001–157 (90+ scenarios) |
| P0 | Employee OT request → manager/admin approval → balance reflection | IMPLEMENTED — TC-OT + approve-overtime (48 scenarios) |
| P0 | Attendance import/exception correction → admin approval → payroll-ready totals | IMPLEMENTED — TC-ATT-001–456 (276 scenarios across 9 modules) |
| P0 | Leave request → approval → balance → calendar impact | IMPLEMENTED — TC-LEAVE + apply-for-leave + approve-leave (53 scenarios) |
| P0 | RBAC role lifecycle: assign/revoke → access boundary verification | IMPLEMENTED — TC-RBAC-001–300+ (300+ scenarios, S1/S2 defects still open) |
| P1 | Performance cycle: goal/review/rating/acknowledgement with role visibility | IMPLEMENTED — TC-PERF-001–035 (35 scenarios, 7/7 PASS 2026-10-20) |
| P1 | Compliance: policy acknowledgement, DSAR create/view/queue, ISMS library | IMPLEMENTED — TC-COMP-001–195 (195 scenarios, 100% PASS 2026-10-14) |
| P1 | Expense claim submit → admin approval → reimbursement | IMPLEMENTED — TC-EXP-046–128 (83 scenarios, 71/71 PASS 2026-10-23) |
| P1 | Audit log coverage across RBAC, attendance, user changes | IMPLEMENTED — TC-AUDIT-001–095 (90 scenarios) |
| P2 | Session timeout and security — post-logout cookie, XSS, URL injection | PARTIALLY IMPLEMENTED — HRIS-325/336/388/390/393 open S1 defects blocking full pass |

## 6.6 Framework and engineering standards

Use approved repositories, code review, version control, naming standards, and traceability tags.

Keep tests independent, deterministic, idempotent where possible, and safe to rerun.

Separate test logic from environment configuration, credentials, and test data.

Use secure secret management; never commit passwords, tokens, or employee data.

Prefer robust identifiers and API setup over brittle UI chains and fixed delays.

Capture useful diagnostics on failure: request/response, console/network logs, screenshots, traces, and relevant IDs.

Quarantine only with an owner, reason, issue link, and expiry; flaky tests do not silently block or falsely pass releases.

Review failures promptly and publish trend metrics for pass rate, duration, flakiness, and defect yield.

## 6.7 Automation completion criteria

| Criterion | Target / rule |
| --- | --- |
| Critical smoke | 100% passing on the release candidate |
| Automated regression | ≥ 95% passing; remaining failures triaged and dispositioned |
| Flaky tests | ≤ 2% of active suite, with owners and remediation dates |
| Traceability | Every automated test maps to a requirement, risk, or regression objective |
| Maintainability | Peer review complete; no embedded secrets or uncontrolled PII |

# 7. Environments, Tools, and Test Data

## 7.1 Environment requirements

| Environment | Purpose | Controls |
| --- | --- | --- |
| QA / System Test | Feature, integration, negative, and exploratory testing | Production-like configuration; controlled test services and data |
| Automation | Repeatable CI and scheduled suites | Stable endpoints, isolated accounts/data, monitored capacity |
| UAT | Business acceptance and operational validation | Release candidate, approved business roles and representative data |
| Performance | Load, batch, capacity, and reliability | Isolated, production-representative sizing and monitoring |
| Production validation | Authorized post-release smoke only | Read-only or reversible checks; approved accounts and rollback plan |

## 7.2 Environment readiness checklist

☐ Approved build and release notes are deployed; component versions are recorded.

☐ Required services, jobs, integrations, stubs, queues, certificates, and feature flags are available.

☐ Roles, accounts, configurations, calendars, pay periods, workflows, and reference data are ready.

☐ Logging, monitoring, evidence capture, and defect access are available to testers.

☐ Known environment limitations are documented with workaround and impact.

☐ Backup/restore, reset, and escalation contacts are confirmed.

## 7.3 Test data management

Use synthetic data by default; use masked/subset data only when authorized and necessary.

Cover active, future-dated, historical, terminated, rehired, contingent, and multi-assignment personas as applicable.

Include boundary, invalid, duplicate, missing, special-character, locale, and high-volume datasets.

Maintain referential integrity across HRIS and connected systems and record reusable data ownership.

Restrict access, encrypt transfers, follow retention rules, and securely dispose of extracts after use.

Reset or uniquely generate data so tests remain repeatable and parallel-safe.

## 7.4 Tool categories

| Capability | Approved tool / location |
| --- | --- |
| Requirements & test management | Gherkin feature files + Cucumber profiles (cucumber.js); docs/qa/ markdown docs (MEMORY_INDEX.md, KNOWN_DEFECTS.md, SHARED_PROJECT_MEMORY.md) |
| Defect tracking | feedback-hub (internal) at https://hris.xxx.com |
| UI/API automation | @cucumber/cucumber + Playwright TypeScript (src/test/); GitHub repo: qa/authentication-pipeline branch |
| CI/CD execution | macOS LaunchAgent cron (Mon–Fri 09:00 Manila); logs in reports/regression-logs/ |
| API inspection | Playwright network intercept (read_network_requests); curl for API-layer tests |
| Database / reconciliation | Application UI + Playwright trace + Cucumber scenario evidence in reports/evidence/ |
| Performance / security | Manual exploratory + OWASP-style input injection via Cucumber scenarios; no automated scanning tool yet |

# 8. Entry, Suspension, Resumption, and Exit Criteria

## 8.1 Entry criteria

☐ Requirements and acceptance criteria are approved, testable, and baselined.

☐ In-scope build is deployed; release notes and changed components are identified.

☐ Unit/component testing is complete with acceptable results.

☐ Environment, accounts, roles, integrations, and test data pass readiness checks.

☐ Test cases and RTM for critical/high-risk scope are reviewed and ready.

☐ No known blocker prevents meaningful execution.

## 8.2 Test item pass/fail criteria

| Outcome | Rule |
| --- | --- |
| Pass | Observed results match all expected outcomes and no unresolved defect affects the test objective. |
| Fail | One or more expected outcomes are not met, or evidence shows a requirement/control violation; link a defect or approved investigation record. |
| Blocked | Execution cannot complete because of an environment, dependency, access, data, build, or prerequisite issue unrelated to the asserted behavior. |
| Not run | The test has not been started against the agreed build and environment. |
| Conditional / exception | Use only when [Organization] permits it; record deviation, impact, compensating controls, owner, expiry, and approver. |

## 8.3 Suspension and resumption

| Trigger to suspend | Condition to resume |
| --- | --- |
| Smoke failure or environment instability blocks core execution | Blocking issue resolved; smoke suite passes and stability is confirmed |
| Build differs materially from approved scope or is repeatedly replaced | New baseline accepted; change impact and affected tests updated |
| Critical data corruption, privacy, or security concern | Incident contained; environment/data cleared by authorized owners |
| Blocking defect prevents a significant share of planned tests | Fix deployed and verified, or approved workaround enables meaningful coverage |

## 8.4 Exit criteria

| Area | Minimum exit condition |
| --- | --- |
| Execution | 100% of planned Critical and High tests executed; ≥ 95% of all planned tests executed |
| Results | 100% pass for Critical tests; ≥ 95% pass overall, excluding formally accepted limitations |
| Defects | No open Severity 1 or Severity 2 defects; lower-severity items have owners and approved disposition |
| Regression | Critical smoke passes; automated suite meets the targets in Section 6.5 |
| Traceability | All in-scope requirements have an executed test result or approved exception |
| Data / integration | Critical reconciliations meet agreed tolerances; failures are understood and accepted |
| Documentation | Test summary, defect status, known issues, evidence, and operational handoff are complete |
| Approval | Business owner, QA lead, and release authority accept residual risk |

Release rule Failure to meet an exit criterion requires an explicit deviation stating the unmet criterion, impact, compensating controls, owner, target date, and approving authority.

# 9. Defect Management

| Severity | Definition | Example / expected response |
| --- | --- | --- |
| S1 – Critical | Business operation unavailable; data loss/corruption; severe security/privacy exposure; no workaround | Stop/release blocker; immediate triage |
| S2 – High | Major function or critical workflow materially impaired; limited workaround | Fix before release unless formally risk-accepted |
| S3 – Medium | Non-critical function impaired; reasonable workaround exists | Prioritize by impact and release risk |
| S4 – Low | Minor behavior, cosmetic, or documentation issue | Schedule or accept with documented rationale |

Priority is assigned by the product/project owner with QA input and reflects business urgency. Severity reflects technical and user impact and is proposed by QA during logging.

## 9.1 Defect lifecycle

New → Triaged → Assigned → In Progress → Ready for Retest → Verified / Reopened → Closed. Rejected, duplicate, deferred, and accepted-risk outcomes require rationale and authorization.

## 9.2 Triage cadence

Daily during active system testing and more frequently near release. QA presents new defects, aging, blockers, trends, retest status, affected scope, and the impact on exit criteria.

# 10. Roles and Responsibilities

| Role | Key responsibilities | Name |
| --- | --- | --- |
| Business owner / SMEs | Clarify rules; prioritize risk; support data and UAT; accept business outcome and residual risk | ABC Systems Group |
| Project / Product manager | Own scope, schedule, dependencies, decisions, and stakeholder communication |  |
| QA lead | Own plan, estimates, risk model, coverage, reporting, defect governance, and recommendation | Juliana Amparo Cabrera |
| Manual QA analysts | Design, review, execute, explore, document evidence, log/retest defects, maintain RTM | Juliana Amparo Cabrera |
| Automation engineers / SDETs | Implement and maintain suites, pipeline integration, diagnostics, and quality metrics | Juliana Amparo Cabrera |
| Developers | Unit/component quality, testability, defect analysis/fixes, code review, and technical support |  |
| Technical / integration leads | Environment, interfaces, monitoring, deployment, recovery, and technical sign-off |  |
| Security / privacy / compliance | Review controls and evidence; advise on regulated data and risk acceptance |  |
| Release / operations / support | Coordinate deployment, rollback, production validation, runbooks, and support handoff |  |

# 11. Schedule and Deliverables

| Phase | Indicative timing | Outputs |
| --- | --- | --- |
| Planning & requirement review | [Dates] | Approved plan, risks, estimates, test conditions |
| Test design & data preparation | [Dates] | Reviewed cases, RTM, data, automation backlog |
| Environment readiness & smoke | [Dates] | Readiness checklist and smoke results |
| System / integration testing | [Dates] | Daily results, defects, evidence, coverage updates |
| Regression & UAT support | [Dates] | Regression results, UAT findings, known issues |
| Release readiness | [Dates] | Test summary, exit assessment, recommendation, approvals |
| Post-release validation | [Dates] | Production smoke and closure report |

## 11.1 Core deliverables

Master test plan and risk assessment

Test scenarios/cases, exploratory charters, and requirements traceability matrix

Test data inventory and environment readiness record

Manual execution results and supporting evidence

Automated test code, execution reports, and failure diagnostics

Defect reports, triage records, and known-issues list

Daily/weekly status reports and final test summary report

Release recommendation and approval record

# 12. Reporting and Metrics

| Metric | Purpose |
| --- | --- |
| Execution progress by risk / area | Shows completed, passed, failed, blocked, and not-run coverage |
| Requirement coverage | Identifies tested, untested, failed, and exception-approved requirements |
| Defect status, severity, age, and trend | Shows product stability and fix throughput |
| Defect leakage / escaped defects | Measures effectiveness after release |
| Automation pass rate, duration, and flakiness | Measures suite health and feedback quality |
| Reopen rate and invalid/duplicate rate | Highlights defect quality and fix effectiveness |
| Environment downtime / blocked effort | Separates product risk from test infrastructure constraints |
| Residual risk and exit-criteria status | Supports release decision-making |

Status reporting cadence: daily during active testing; release-readiness reporting at agreed gates; final summary before go/no-go. Metrics are interpreted with context and are not used as individual performance targets.

# 13. Risks, Assumptions, and Dependencies

| Risk / dependency | Potential impact | Mitigation / contingency |
| --- | --- | --- |
| Late or changing requirements | Rework and missed coverage | Early QA review, change control, risk-based reprioritization |
| Unstable or shared environment | Blocked execution and unreliable results | Readiness gate, monitoring, booking, reset plan, escalation path |
| Unavailable integrations or vendors | End-to-end gaps | Service virtualization, contract tests, scheduled integrated window |
| Insufficient representative data | Rules and edge cases missed | Early data design, synthetic generators, masked approved datasets |
| Compressed schedule | Reduced depth and increased residual risk | Protect critical coverage, parallelize safely, document deviations |
| Automation instability | False confidence or pipeline delays | Flake ownership, quarantine controls, diagnostics, maintenance budget |
| Limited SME availability | Delayed clarification and acceptance | Named backups, decision log, scheduled review windows |
| Sensitive data exposure | Privacy/compliance incident | Least privilege, masking, secure transfer, retention and disposal controls |

## 13.1 Assumptions

Approved requirements, architecture/interface details, and release content will be available on schedule.

QA will receive timely access to environments, tools, roles, data, logs, and subject-matter experts.

Development will complete appropriate unit/component testing and provide deployable, identifiable builds.

Stakeholders will make timely scope, severity, priority, and risk-acceptance decisions.

# Appendix A — Requirements Traceability Matrix Template

| Req. ID | Requirement / condition | Risk | Manual test ID(s) | Automated test ID(s) | Result / defect |
| --- | --- | --- | --- | --- | --- |
| [REQ-001] | [Description] | [C/H/M/L] | [TC-…] | [AT-…] | [Pass/Fail; DEF-…] |

# Appendix B — Test Case Template

| Field | Content |
| --- | --- |
| Test case ID / title | [Unique ID] — [Action-oriented title] |
| Requirement / risk | [Requirement link] / [Critical–Low] |
| Preconditions | [Role, state, configuration, dependencies] |
| Test data | [Synthetic or masked data reference] |
| Steps | 1. [Action] 2. [Action] 3. [Action] |
| Expected results | [UI, data, integration, notification, and audit outcomes] |
| Actual result / evidence | [Pass/Fail/Blocked] — [Evidence location] |
| Defect | [ID, severity, status] |

# Appendix C — Daily Test Status Template

| Topic | Update |
| --- | --- |
| Build / environment | [Version, environment, health, downtime] |
| Execution | [Planned / executed / passed / failed / blocked / not run] |
| Coverage | [Critical and High requirement coverage] |
| Defects | [New / open / closed / blockers by severity] |
| Automation | [Pass rate, failures under triage, flaky tests] |
| Risks / decisions | [Risk, impact, owner, due date / decision required] |
| Next period | [Execution, retest, regression, dependencies] |

# Appendix D — Go / No-Go Checklist

☐ All entry/exit criteria assessed and exceptions documented.

☐ Critical workflows and integrations pass in the release candidate.

☐ No open S1/S2 defects; lower-severity defects have approved dispositions.

☐ Automated smoke/regression results meet agreed thresholds.

☐ Data reconciliation and security/access checks are acceptable.

☐ Known issues, workarounds, monitoring, rollback, and support handoff are ready.

☐ Business, QA, technical, and release approvals are recorded.